December 28, 2016

CONTRACT NO. 4400009854

STATE PROJECT NO. H.011276 (SEGMENT A) & H.011794 (SEGMENT B)

F.A.P. NO. H011276 & H011794

NEW ORLEANS AIRPORT CONNECTOR ROAD SEGMENTS A & B

JEFFERSON PARISH

Q1. The Advertisement does not state the duration of the construction period. Can you please provide the number of work days DOTD used to determine the maximum limitation?

A1.    Construction period is estimated to be:

H.011276  95 working days

H.011794 60 working days

And an additional  60 calendar days for the final estimate package and an additional 30 calendar days pre-construction time.

Therefore, the total estimated contract time for this advertisement is 10.1 months.